## Slide 1: Weekly Meeting 4/11/2024
JetRacer Soccer League

## Slide 2: Software Versions

## Slide 3: ROS
Previous Work:
Flashed SD card with Ubuntu 20.04
Installed ROS noetic
Attempted to install ZED 2 SDK
Researched Docker and JetPack
Created plan to implement Orin Nano
Future Work:
Continue to work with ZED SDK
Use Docker containers for package management
Purchase and install Orin Nano

## Slide 4: CV
Previous work:
Annotated the 660 photos on the dataset and started training the dataset.
Future work:
Test out new CV with yolov8 and check if object detection needs more training
Record more videos and annotate more pictures with the blue car

## Slide 5: Red Car
Current:
  Red 3D printed mounts and servo motor
  ZED
Future:
  Jetson Orin Nano
Blue Car
Current:
  No hardware
Future:
  Jetson Orin Nano
  ZED
  Blue 3D printed mounts and servo motor
  Need to record video and annotate dataset