## Slide 1: Weekly Meeting 4/4/2024
JetRacer Soccer League

## Slide 2: ROS
Previous Work:
Flashed SD card with Ubuntu 20.04
Installed ROS noetic
Attempted to install ZED 2 SDK
Researched Docker and JetPack
Future Work:
Continue to work with ZED SDK
Use Docker containers for package management

## Slide 3: CV
Previous work:
Recorded videos for new image dataset with zed2 (720p 60fps)
Spray painted goal to have red and blue goals
Issue with driving car with controller – resolved by changing wiring on mux
Future work:
Annotate dataset in Roboflow
Train model on new dataset
Reimplement object detection/following with new model

## Slide 4: Unity
Previous work
Fully developed 1v1, 2v2, 4v4 fields and extracted data for the potential integration this quarter.
Conducted research on the pipelines between the simulated environments and JetRacer cars.
Future work
Continue to search for the solutions for integration.
Continue to document the 3rd github repo.
Work on other hardware aspects of the project if needed.